Meeting Minutes
5th November 2012
# Attending
- Adrian Gawryszewski
- Daniel Stuessy
- Daniel Cornwell
- James Barnett
- Miles Warburton
- Nathan Hand
- Sam Clements
# Minutes
Nathan Hand wanted to get class diagrams completed last friday, though it was not completed.
Task for this week: test specification. Some confusion as to what we can actually test – planning for code is uncomplete so many unit tests cannot be planned, but tests for the features of the application can be. Tests should include application boundaries, user input validation.
The test specification should cover all of the applications features, and deatail when actions should be successful or should fail. Adrian Gawryszewski and Dan Stuessy will take charge of the test specification.
Sam Clements will try and have the data class diagram done by tommrows meeting.
A regular group meeting shall be held at Thursday at 6pm, if possible in the same room (Nathan Hand).
Coding tasks shall try and be created soon, once the class diagrams are at least partially complete.
People should make sure they have their github account and coding enviroment prepared by the end of the week (Daniel Stuessy and Stoyko Kodzhabashev still need to sort out github accounts).